# Project Planning

Project: Rising Water – AI-Based Flood Prediction System

## 1. Project Overview

Rising Water is a Machine Learning-based flood prediction system developed to estimate flood probability using environmental parameters and provide an easy-to-use web interface for prediction.

## 2. Objectives

Develop a flood prediction model.

Build a Flask web application.

Provide real-time prediction results.

Support disaster preparedness.

## 3. Work Breakdown Structure (WBS)

| Task | Description |
| --- | --- |
| Requirement Analysis | Understand problem and collect dataset |
| Data Preprocessing | Clean and prepare dataset |
| Model Development | Train XGBoost model |
| Web Development | Develop Flask application |
| Testing | Validate predictions and UI |
| Documentation | Prepare project documents |
| Deployment | Upload to GitHub and deploy |

## 4. Project Timeline

| Phase | Duration | Status |
| --- | --- | --- |
| Planning | Week 1 | Completed |
| Data Preparation | Week 1 | Completed |
| Model Building | Week 2 | Completed |
| Flask Development | Week 2 | Completed |
| Testing | Week 3 | Completed |
| Documentation | Week 3 | In Progress |

## 5. Resources

Python

Flask

Pandas & NumPy

Scikit-learn & XGBoost

VS Code

GitHub

Kaggle Flood Dataset

## 6. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Poor data quality | Data cleaning and validation |
| Model accuracy | Hyperparameter tuning |
| Deployment issues | Local testing before deployment |

## 7. Deliverables

Trained ML model

Flask web application

Project documentation

GitHub repository

## 8. Conclusion

The project planning phase defines the activities, timeline, resources, and deliverables required to successfully complete the Rising Water project.